# SmartShield — Sprint 0 Board

### 16 August 2026 → 23 August 2026

Sprint objective: establish the technical contracts, scope, development environment, and first implementation plan required for independent module development.

Sprint 0 principle: We are not trying to "build SmartShield" this week. We are reducing uncertainty so that Sprint 1 can be implementation-heavy without creating unnecessary coupling.

# Team Definition of Done for Sprint 0

Sprint 0 is complete only when the team has:

- Agreed MVP scope

- Prioritized initial vulnerability set

- Agreed technology stack

- Repository created and structured

- Development environments working

- IR v1 specification

- CFG/Call Graph specification

- DetectionResult specification

- Dataset/evaluation strategy

- Git workflow

- Definition of Done

- Sprint 1 tasks ready

# MEMBER 1 — Shermale

## IR, Analysis Interfaces & Performance Foundation

Your Sprint 0 responsibility is architecture and interface definition, not implementation of the entire analysis system.

## U-01 — Define SmartShield IR v1

### Task

Design the first version of the SmartShield Intermediate Representation (IR).

### Objective

Create a parser-independent representation that downstream components can consume without knowing the parser's internal AST structure.

### Input

- Official SmartShield architecture

- Solidity syntax/features within MVP scope

- Requirements from CFG and detector modules

- 2–3 representative Solidity contracts

### Output

docs/IR_SPEC.md

Containing:

- Contract representation

- Function representation

- State-variable representation

- Statement representation

- Expression representation

- Function-call representation

- Source-location representation

- Relationships between entities

- Explicitly unsupported constructs

Also provide 2–3 example IR representations.

### Technology

- C++20 concepts where useful

- Markdown

- UML/ASCII diagrams if appropriate

### Dependencies

Requires initial agreement on:

- MVP Solidity subset

- Initial vulnerability set

Needs input from Parit regarding CFG requirements and Aayush regarding detector requirements.

### Non-goals

Do not:

- Implement the parser

- Implement CFG

- Implement detectors

- Implement ML

- Represent every possible Solidity feature

- Optimize the IR prematurely

### Acceptance criteria

The specification is accepted when:

- Parit can determine exactly what information is available for CFG construction.

- Aayush can determine exactly what information is available to detectors.

- AST-specific implementation details are hidden behind the IR.

- Unsupported constructs are explicitly documented.

- The team agrees that the specification is sufficient for Sprint 1.

### AI-assistance boundary

Give AI:

"Design/review the proposed IR based only on the attached specification and listed Solidity subset."

AI may:

- Identify missing fields

- Suggest alternative representations

- Explain tradeoffs

- Review consistency

AI must not:

- Invent additional project requirements

- Expand the Solidity scope

- Add EVM bytecode analysis

- Add symbolic execution

- Redesign the architecture without presenting alternatives first

Human decision required: final IR schema.

# U-02 — Define Cross-Module Interfaces

### Task

Define the interfaces through which IR, graphs, detectors and later ML components communicate.

### Objective

Prevent:

Module A → directly accesses Module B internals

and establish:

Module A → stable interface → Module B

### Input

- IR specification

- CFG requirements

- Detector requirements

### Output

docs/INTERFACES.md

Initially specify interfaces for:

IR

CFG

CallGraph

DetectionResult

AnalysisResult

For each interface document:

- Input

- Output

- Required fields

- Ownership/lifetime expectations where relevant

- Error behaviour

- Versioning/change policy

### Technology

- C++20 interface concepts/classes where appropriate

- Markdown

### Dependencies

- U-01

- Parit's graph requirements

- Aayush's detector requirements

### Non-goals

Do not:

- Implement all interfaces

- Build networking APIs

- Design REST endpoints

- Design frontend APIs

- Define ML internals

### Acceptance criteria

A developer should be able to implement a module using the interface documentation without needing to inspect another module's internal implementation.

### AI-assistance boundary

AI may review the interfaces for:

- Coupling

- Missing information

- Inconsistent types

- Ownership problems

AI must not introduce frameworks or APIs simply because they are popular.

If AI proposes a change, record:

Problem → Proposed change → Tradeoff → Team decision.

# U-03 — Performance Measurement Plan

### Task

Design the initial performance benchmarking strategy.

### Objective

Establish a baseline methodology before optimization begins.

### Input

The planned pipeline:

Solidity

↓

Parser

↓

IR

↓

CFG

↓

Call Graph

↓

Detection

### Output

docs/PERFORMANCE_PLAN.md

Define:

- What will be measured

- Measurement boundaries

- Test-contract categories

- Latency metrics

- Memory metrics

- Scaling experiments

- Benchmark methodology

- Reproducibility requirements

### Technology

- C++

- Linux

- std::chrono initially

- Google Benchmark or another agreed benchmark framework

- Linux profiling tools later

### Dependencies

- Preliminary architecture

- Module boundaries

### Non-goals

Do not optimize anything during Sprint 0.

Do not claim performance improvements without measurements.

Do not benchmark artificial micro-examples as if they represent real workloads.

### Acceptance criteria

The team agrees on:

- What constitutes an analysis run

- What metrics will be reported

- How benchmark inputs will be categorized

- How results will be recorded

### AI-assistance boundary

AI may help design benchmark methodology.

AI cannot generate claims such as:

"This data structure is faster."

without experimental evidence.

AI-generated benchmark code must be reviewed manually for:

- Dead-code elimination

- Warm-up effects

- Timing scope

- Input realism

- Repeated-run methodology

# U-04 — Repository & Core Development Structure

### Task

Create the initial project repository structure and development conventions.

### Objective

Give all members a consistent environment before parallel development begins.

### Input

Current architecture and module ownership.

### Output

Initial structure such as:

SmartShield/

│

├── docs/

├── src/

│   ├── ir/

│   ├── graphs/

│   ├── detectors/

│   ├── ml/

│   └── remediation/

│

├── tests/

│   ├── unit/

│   ├── integration/

│   └── contracts/

│

├── benchmarks/

├── scripts/

└── README.md

Exact structure may change.

Also establish:

- .gitignore

- Build instructions

- Branch convention

- Pull-request rules

- Issue labels

- Basic CI if feasible

### Technology

- Git

- GitHub

- CMake

- C++20

- Linux

- GitHub Actions if practical

### Dependencies

None technically, but should reflect the agreed architecture.

### Non-goals

Do not:

- Implement project features

- Add unnecessary frameworks

- Build the CI system into a major project

### Acceptance criteria

Every member can:

- Clone the repository.

- Build the initial project.

- Run the test suite.

- Create a branch.

- Make a trivial change.

- Submit a pull request.

### AI-assistance boundary

AI may help generate:

- .gitignore

- CMake boilerplate

- CI configuration

AI must not restructure the repository without team approval.

# MEMBER 2 — ADITYA PARIT

## CFG & Call Graph

# P-01 — CFG Requirements Specification

### Task

Define the requirements for SmartShield's Control Flow Graph.

### Objective

Determine how program execution will be represented as a graph.

### Input

- IR proposal

- Solidity MVP subset

- Example contracts

### Output

docs/CFG_SPEC.md

Including:

- Node types

- Edge types

- Entry/exit representation

- Branch representation

- Loop representation

- Return handling

- Example CFGs

### Technology

- C++ concepts where relevant

- Graph theory

- Markdown/diagrams

### Dependencies

- U-01 IR proposal

### Non-goals

Do not:

- Implement the CFG yet

- Perform symbolic execution

- Model the complete EVM

- Implement vulnerability detection

### Acceptance criteria

At least 3 example Solidity functions can be translated conceptually into the proposed CFG representation.

### AI-assistance boundary

AI may explain CFG construction and review examples.

AI must not decide unsupported Solidity semantics without checking the project specification.

# P-02 — Call Graph Requirements

### Task

Define the initial SmartShield Call Graph.

### Objective

Represent function-to-function relationships needed by vulnerability analysis.

### Input

- IR proposal

- Vulnerability requirements

### Output

docs/CALLGRAPH_SPEC.md

Including:

- Node definition

- Edge definition

- Internal calls

- Relevant external calls

- Unknown/dynamic call handling

- Example graphs

### Technology

- C++

- Graph data structures

### Dependencies

- U-01

- Aayush's vulnerability requirements

### Non-goals

Do not attempt:

- Complete interprocedural analysis

- Symbolic resolution of every dynamic call

- Blockchain transaction tracing

### Acceptance criteria

The specification explains what happens for:

A → B

A → B()

A → unknown external function

where applicable to the MVP.

### AI-assistance boundary

AI may suggest graph representations.

It must clearly distinguish:

- statically known calls

- potentially dynamic calls

- unsupported cases

No invented Solidity semantics.

# P-03 — Graph Data Structure Evaluation

### Task

Compare possible graph representations.

### Objective

Choose a practical representation for CFG and Call Graph.

### Input

- CFG requirements

- Call Graph requirements

### Candidates

For example:

Adjacency list

Adjacency matrix

Vector + integer node IDs

Pointer-based nodes

### Output

docs/GRAPH_DESIGN.md

Include:

| Criterion | Option A | Option B | Option C |
| --- | --- | --- | --- |
| Memory |  |  |  |
| Traversal |  |  |  |
| Mutation |  |  |  |
| Implementation complexity |  |  |  |
| Suitability |  |  |  |

### Technology

C++20

### Dependencies

P-01, P-02

### Non-goals

Do not perform premature micro-optimization.

### Acceptance criteria

One representation is selected and justified using:

- expected graph size

- required operations

- memory considerations

- implementation complexity

### AI-assistance boundary

AI can generate the comparison.

The team member must verify the complexity claims and make the final decision.

# P-04 — Graph Implementation Skeleton

### Task

Create the initial graph module structure.

### Objective

Prepare the module so implementation can begin in Sprint 1.

### Input

Approved graph specifications.

### Output

Basic:

src/graphs/

tests/unit/graphs/

with:

- Graph classes/interfaces

- Basic construction

- Node/edge insertion

- Basic traversal API

- Unit-test skeleton

### Technology

- C++20

- CMake

- GoogleTest/Catch2

### Dependencies

P-03 and U-04

### Non-goals

Do not implement the complete CFG algorithm yet.

### Acceptance criteria

The module compiles and basic graph operations have tests.

### AI-assistance boundary

AI may generate boilerplate.

The member must understand every public API added by AI.

# MEMBER 3 — ADITYA PATHAK

## Research, Dataset & ML Preparation

# PA-01 — Vulnerability Research Matrix

### Task

Research the candidate vulnerability classes.

### Objective

Determine which vulnerabilities are realistically suitable for SmartShield's MVP.

### Input

Candidate list:

- Reentrancy

- Access control

- Unchecked calls

- tx.origin

- delegatecall

- DoS

- Timestamp dependence

- Integer issues where applicable

### Output

research/VULNERABILITY_RESEARCH.md

For each:

- Definition

- Why dangerous

- Static-analysis suitability

- Dataset availability

- Detection difficulty

- Expected false positives

- Expected demonstration value

### Technology

- Academic papers

- Official Solidity/Ethereum documentation

- Existing tool documentation

- GitHub repositories where appropriate

### Dependencies

None initially.

### Non-goals

Do not decide that every vulnerability must be implemented.

Do not copy claims from secondary sources without checking primary evidence.

### Acceptance criteria

The team can rank vulnerabilities based on evidence rather than intuition.

### AI-assistance boundary

AI may:

- Summarize papers

- Create comparison tables

- Identify research terminology

AI must not be treated as the source of truth for vulnerability semantics.

Important claims must be checked against primary sources.

# PA-02 — Dataset Investigation

### Task

Identify realistic datasets for training and evaluation.

### Objective

Determine whether our proposed ML component is actually feasible.

### Input

Vulnerability shortlist.

### Output

research/DATASET_ANALYSIS.md

For each candidate dataset:

- Source

- License/accessibility

- Size

- Vulnerability labels

- Solidity versions

- Quality concerns

- Class imbalance

- Suitability for training

- Suitability for evaluation

### Technology

Python may be used for dataset inspection.

### Dependencies

PA-01

### Non-goals

Do not train a large ML model.

Do not download massive datasets without first evaluating relevance.

### Acceptance criteria

At least one realistic training/evaluation strategy is proposed, including limitations.

### AI-assistance boundary

AI may help inspect/document datasets.

AI must not fabricate dataset statistics or labels.

Every quantitative dataset claim must have a verifiable source.

# PA-03 — ML Baseline Proposal

### Task

Design the initial ML experiment.

### Objective

Define the simplest credible ML baseline that can later be compared against rule-based detection.

### Input

- Dataset analysis

- Candidate features

- SmartShield architecture

### Output

research/ML_BASELINE.md

Containing:

Dataset

↓

Feature extraction

↓

Train/test strategy

↓

Model

↓

Metrics

↓

Comparison

### Technology

Initially:

- Python

- pandas

- scikit-learn

### Dependencies

PA-01, PA-02

### Non-goals

No deep learning unless justified later.

No LLM.

No custom neural architecture.

### Acceptance criteria

The team understands:

- What the model predicts

- What features it uses

- How it will be trained

- How it will be evaluated

- What baseline it must beat

### AI-assistance boundary

AI can suggest models and features.

It cannot justify ML complexity merely because it is "more advanced."

# PA-04 — Integration/API Investigation

### Task

Investigate how the analysis engine's outputs can eventually be exposed to the backend/report layer.

### Objective

Avoid designing the frontend/backend around internal C++ structures.

### Input

- DetectionResult proposal

- System architecture

### Output

docs/API_REQUIREMENTS.md

Describe:

- Required input

- Required output

- Error representation

- JSON/report structure

- Separation between analysis engine and presentation layer

### Technology

- JSON

- Python/backend technology to be selected later

### Dependencies

U-02 and Aayush's DetectionResult requirements.

### Non-goals

Do not build the frontend.

Do not implement authentication, databases, cloud infrastructure, etc.

### Acceptance criteria

A future backend developer can understand what information SmartShield needs to expose.

### AI-assistance boundary

AI may suggest JSON schemas.

AI must not introduce authentication, microservices, databases, or cloud infrastructure unless explicitly required.

# MEMBER 4 — AAYUSH PRATHAB

## Rule-Based Detection & Testing

# AY-01 — Vulnerability Detector Specification

### Task

Define the first vulnerability detectors precisely.

### Objective

Turn vague vulnerability names into implementable static-analysis requirements.

### Input

- Vulnerability research

- IR proposal

- CFG/Call Graph proposals

### Output

docs/DETECTOR_SPEC.md

For each detector:

Vulnerability

Definition

Required evidence

Required IR information

Required graph information

Detection logic

Potential false positives

Potential false negatives

Example vulnerable contract

Example safe contract

### Technology

Static-analysis concepts, Solidity, C++ design.

### Dependencies

U-01, P-01, P-02, PA-01.

### Non-goals

Do not implement all detectors yet.

Do not design ML detection.

### Acceptance criteria

Each selected detector can be described as a deterministic analysis procedure.

### AI-assistance boundary

AI can help explain vulnerability patterns.

It must not produce a detector implementation before the team has approved the detection logic.

# AY-02 — DetectionResult Contract

### Task

Define the common output format for all detectors.

### Objective

Ensure all detectors produce compatible results.

### Input

Detector requirements.

### Output

Proposed structure:

DetectionResult

├── vulnerability_type

├── severity

├── confidence

├── source_location

├── evidence

├── explanation

└── detector_id

Documented in:

docs/DETECTION_RESULT.md

### Technology

C++20

### Dependencies

U-02 and AY-01.

### Non-goals

Do not build the report UI.

Do not implement remediation.

### Acceptance criteria

Two independently implemented detectors could return the same result structure.

### AI-assistance boundary

AI may propose schema alternatives.

The member must verify that every field has an actual downstream purpose.

No "future-proof" fields without justification.

# AY-03 — Test Contract Collection

### Task

Create the initial vulnerable and benign Solidity test corpus.

### Objective

Create reproducible test cases before detector implementation.

### Input

- Selected vulnerability classes

- Research findings

### Output

tests/contracts/

├── vulnerable/

└── benign/

Each contract should have metadata indicating:

- Vulnerability class

- Expected result

- Relevant location

- Solidity version

- Source/reference where applicable

### Technology

- Solidity

- Foundry/Hardhat or another agreed testing tool

- Git

### Dependencies

AY-01 and PA-01.

### Non-goals

Do not create hundreds of examples manually in Sprint 0.

Do not label contracts as vulnerable merely because an AI says they are.

### Acceptance criteria

Each selected vulnerability has multiple deliberately chosen positive/negative examples.

### AI-assistance boundary

AI may generate candidate Solidity examples.

Every generated example must be manually reviewed and compiled/tested before entering the official corpus.

AI-generated vulnerability labels are not ground truth.

# AY-04 — Testing Framework Skeleton

### Task

Create the initial testing structure for SmartShield analysis.

### Objective

Make regression testing possible from the first implementation sprint.

### Input

- DetectionResult specification

- Test contracts

### Output

Initial:

tests/

├── unit/

├── integration/

└── contracts/

plus basic test execution.

### Technology

- C++

- CMake

- GoogleTest/Catch2

- Solidity testing tool where required

### Dependencies

U-04, AY-02, AY-03.

### Non-goals

Do not implement performance testing.

Do not implement the full evaluation pipeline yet.

### Acceptance criteria

A test can:

- Load a test contract.

- Run the relevant analysis path once available.

- Compare expected and actual results.

The exact mechanism may initially be a skeleton if the parser/IR is not ready.

### AI-assistance boundary

AI can generate test boilerplate.

AI must not decide expected vulnerability labels without human verification.

# Cross-Team Dependencies

This is the most important part of the board.

PA-01

│

▼

Vulnerability

shortlist

│

┌──────────┴──────────┐

▼                     ▼

AY-01                 PA-02

│                     │

▼                     ▼

Detector needs        Dataset needs

│                     │

└──────────┬──────────┘

▼

U-01

IR v1

│

┌────────┴────────┐

▼                 ▼

P-01/P-02          AY-02

Graph specs      Result schema

│                 │

└────────┬────────┘

▼

Sprint 1

There is one deliberate dependency here:

### Research should influence scope.

But research must not become a blocker for the entire project.

If Pathak cannot conclusively establish whether a particular vulnerability belongs in the MVP, we can make a provisional decision and revisit it.

# Sprint 0 Priority Order

If the team has limited time, use this order:

### Priority 1 — Must happen

- MVP scope

- Vulnerability shortlist

- IR specification

- Detector output specification

- CFG/Call Graph requirements

- Repository/build environment

### Priority 2 — Should happen

- Dataset investigation

- Testing corpus

- ML baseline proposal

- Performance methodology

### Priority 3 — Can slip into Sprint 1

- Detailed API design

- Benchmark framework implementation

- Advanced documentation

# Daily/Weekly Working Pattern

Given the relatively low hours/week, don't schedule people as if this were a full-time development team.

A reasonable pattern is:

### Start of week

15–20 minute team sync

Each person answers:

- What did I complete?

- What am I doing next?

- Am I blocked?

- Did I discover an architectural issue?

### During week

Individual implementation/research.

### End of week

30–45 minute Sprint Review

Each member demonstrates an actual artifact.

Not:

"I researched CFG."

Instead:

"Here is the CFG specification and these three examples."

Not:

"I worked on the IR."

Instead:

"Here is the current IR schema and this contract represented using it."

# AI Usage Policy for the Whole Team

This deserves a project-wide rule because otherwise AI can quietly destroy the architecture.

## AI is a development tool, not a module owner.

Every member may use AI for:

- Concept explanations

- Code scaffolding

- Test generation

- Debugging

- Documentation

- Code review

- Alternative designs

- Research assistance

But the person owning the module remains responsible for:

- Correctness

- Scope

- Architecture

- Testing

- Understanding the code

- Integration

### AI should always receive:

Project context

+

Module responsibility

+

Input

+

Expected output

+

Dependencies

+

Non-goals

+

Current interfaces

### AI should never receive only:

"Build the CFG for our smart contract analyzer."

That instruction has insufficient constraints.

# Sprint 0 Board — Condensed View

| Member | Tasks | Primary deliverable |
| --- | --- | --- |
| Shermale | U-01 IR, U-02 interfaces, U-03 performance plan, U-04 repository | IR_SPEC.md, interface contracts, repo |
| Parit | P-01 CFG, P-02 Call Graph, P-03 graph design, P-04 skeleton | Graph specifications + module skeleton |
| Pathak | PA-01 research, PA-02 dataset, PA-03 ML baseline, PA-04 API investigation | Research/dataset/ML plan |
| Aayush | AY-01 detectors, AY-02 DetectionResult, AY-03 test corpus, AY-04 test skeleton | Detector specifications + test corpus |

## The critical rule for this sprint

Do not measure progress by lines of code.

Sprint 0 is successful if, by 23 August, the four of you can sit down and answer:

"If I start implementing my module tomorrow, what exactly am I allowed to depend on, what exactly must I produce, and what am I explicitly not responsible for?"

If everyone can answer that without ambiguity, we have achieved the main purpose of Sprint 0.